Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 28 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-2313 |
| Project Name | AI BlogNest API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my name, email, and password. | 2 | High | Depanjan |
| Sprint-1 | Login | USN-2 | As a user, I can log into the application by entering my email & password and receive a JWT token. | 2 | High | Depanjan |
| Sprint-1 | Profile | USN-3 | As a user, I can view my profile using my JWT token. | 1 | Medium | Harish |
| Sprint-2 | Blog Management | USN-4 | As an author, I can create a new blog post while authenticated. | 3 | High | Depanjan |
| Sprint-2 | Blog Management | USN-5 | As a reader, I can view all blog posts without logging in. | 2 | High | Karan |
| Sprint-2 | Blog Management | USN-6 | As a reader, I can view a single blog post by its ID. | 1 | Medium | Depanjan |
| Sprint-2 | Blog Management | USN-7 | As an author, I can update or delete only the blog posts I created. | 3 | Medium | Muralidharan |
| Sprint-3 | AI Content Generation | USN-8 | As an author, I can generate a full blog draft by providing just a topic. | 5 | High | Depanjan |
| Sprint-3 | AI Content Generation | USN-9 | As an author, my generated blog is automatically assigned a category if I don't provide one. | 2 | Low | Sachin |
| Sprint-4 | AI Summarization | USN-10 | As an author, I can summarize any block of content into a short paragraph. | 3 | High | Depanjan |
| Sprint-4 | Validation & Error Handling | USN-11 | As an author, I receive a clear validation error if I submit an incomplete request. | 2 | Medium | Depanjan |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 2 Days | 01 Sept 2026 | 25 Sept 2026 | 5 | 06 Sept 2026 |
| Sprint-2 | 9 | 2 Days | 08 Sept 2026 | 25 Sept 2026 | 9 | 13 Sept 2026 |
| Sprint-3 | 7 | 2 Days | 15 Sept 2026 | 26 Sept 2026 | 7 | 20 Sept 2026 |
| Sprint-4 | 5 | 2 Days | 22 Sept 2026 | 27 Sept 2026 | 5 | 27 Sept 2026 |

Velocity

Average velocity across the four sprints: (5 + 9 + 7 + 5) story points ÷ 4 sprints = 6.5 story points per sprint (≈ 1.1 points/day over a 2-day sprint).

Burndown

All four sprints closed with zero remaining story points on their planned end date — no scope was carried over between sprints.